Lorry Collection Load Track Web Application

Issue Description

The project originated from the absence of a reliable system to track the status of lorry collections on a production site. Previously, no digital or structured method existed to monitor and retrieve life update on lorry movements between arrival and departure. Status updates depended entirely on manual handwritten notes—if they were made at all. As a result, managers and supervisors had to repeatedly request updates from the weighbridge or forklift drivers, creating frequent interruptions and inefficiencies.

This lack of visibility made it extremely difficult to monitor loading times or determine how long lorries spent on site. Because the operational environment is fast-paced, especially during peak periods, maintaining accurate records was nearly impossible. Additionally, customer agreements require that each lorry must be loaded and released within a 2-hour window, yet without a proper tracking system, ensuring compliance was challenging and often left to manual guesswork.

These issues highlighted the need for a centralized, real-time tracking solution—leading to the creation of the Lorry Collection Load Track Web Application.

1. Project Overview

The Lorry Collection Load Track Web App is designed to monitor and manage the movement of lorries after they have checked in at a production site. The application tracks each vehicle through the loading process until final check-out, providing real-time visibility of their status. The goal is to streamline operational workflows, ensure accurate data logging, and make live collection information easily accessible to authorized users.

2. Objectives

- Provide real-time tracking of all lorries currently on-site.

- Record each status change with timestamp and responsible person.

- Enable easy access to collection status via a web interface.

- Improve operational efficiency, transparency, and reporting.

3. Plan for the development process:

1. Plan & Define

2. Build the Frontend First (with Mock Data)

3. Create an API Abstraction Layer

4. Test UI with Mock Data

5. Develop the Backend

6. Set Up the Database

7. Connect Frontend to Backend

8. Deployment

9. Final Validation & Refinement

4. Key Lorry Statuses

Since the system tracks lorries after check-in, the workflow includes the following stages:

- Checked In – Lorry has arrived on-site and is waiting to be loaded.

- Loading – Lorry is actively being loaded.

- Loaded – Loading is complete, and the lorry is waiting to check out.

- Checked Out – Lorry has departed the site.

Each status change will be logged with:

- The timestamp of the change

- The responsible staff member

(The “Expected” status has been removed per requirements.)

5. Functional Requirements

- Real-Time Tracking: Display live status of all on-site lorries.

- Status Logging: Record time and user for each status change.

- User Access: Allow authorized personnel to update and view statuses.

- Responsive Interface: Simple, intuitive UI for desktop and mobile.

- Notifications (Optional): Alerts for delays or when a load approaches the 2-hour limit.

6. User Roles

- Admin – Full access to manage data, system settings, and users.

- Operator/Staff – Can update statuses and view active lorry information.

- Viewer – Read-only access to the live dashboard.

7. Technical Requirements

- Frontend: Web-based, responsive interface (React).

- Backend: RESTful API for lorry data and authentication (Node.js + Express).

- Database: PostgreSQL for lorry records, status history, and user data.

- Authentication: Secure login with role-based access control.

- Hosting: Application hosted on a dedicated internally managed VPS, including backend, frontend, and database services.

8. Benefits

- Streamlined operational workflows with accurate live status updates.

- Enhanced transparency and accountability in the loading process.

- Immediate access to real-time data for supervisory decision-making.

- Improved compliance with customer requirements (2-hour loading limit).

- Reduced manual errors and more reliable operation-wide documentation.

9. Lorry Workflow:

┌──────────────────────────────────────────┐
│              USER ROLES                  │
├──────────────────────────────────────────┤
│ Admin: full control                      │
│ Operator/Staff: update statuses          │
│ Viewer: read-only access                 │
└──────────────────────────────────────────┘

             LORRY WORKFLOW

        Staff checks in lorry
          → Timestamp + User
                      ▼
         ┌──────────────────────┐
         │     CHECKED IN       │
         │  Waiting to be loaded│
         └──────────────────────┘
                      │
       Forklift/Loader starts load
          → Timestamp + User
                      ▼
         ┌──────────────────────┐
         │       LOADING        │
         │   Lorry being loaded │
         └──────────────────────┘
                      │
       Loading complete confirmed
           → Timestamp + User
                      ▼
         ┌──────────────────────┐
         │        LOADED        │
         │ Awaiting check-out   │
         └──────────────────────┘
                      │
          Staff checks out lorry
           → Timestamp + User
                      ▼
         ┌──────────────────────┐
         │     CHECKED OUT      │
         │   Lorry leaves site  │
         └──────────────────────┘
                      │
                      ▼
  Data stored for reporting & KPI

10. User Interactions:

Viewer → Web App UI → Read-only

Operator (Staff) → Web App UI → Update Status / Log Timestamp / Log User

Admin → Web App UI → Manage Users / View All Logs / Full Access

11. A possible UI design: